PROJECT PLANNING
& MANAGEMENT

AI Document Classification & Routing System

Project Planning Deliverable

# 1. Project Proposal Overview

## 1.1 Project Summary

The AI Document Classification & Routing System is designed to help organizations process incoming documents more efficiently. Documents such as applications, complaints, invoices, contracts, service requests, and general correspondence will be analyzed and assigned to a predefined category. Based on the predicted category, the system will generate a routing recommendation indicating the department or team that should handle the document.

## 1.2 Problem Statement

In many organizations, employees manually read incoming documents, identify their type, and decide where to send them. This process can be slow, inconsistent, and difficult to scale when document volume increases. Incorrect routing can also delay responses and increase operational workload.

## 1.3 Project Objectives

Build a labeled dataset representing common organizational document categories.

Create a reproducible text-preprocessing pipeline.

Develop a TF-IDF baseline and train classical machine-learning classifiers.

Compare the baseline with an advanced NLP approach using a pretrained Hugging Face model; an LSTM may be considered if suitable data and time are available.

Evaluate performance using precision, recall, F1-score, and a confusion matrix.

Analyze difficult examples and document model errors and limitations.

Track experiments and model versions using MLflow.

Package the selected model for inference and demonstrate document classification with a routing recommendation.

Optionally deploy the model to Azure ML and connect a simple document-upload interface.

## 1.4 Scope

| In Scope | Out of Scope / Optional |
| --- | --- |
| Text-based document classification | Full enterprise document-management integration |
| Predefined categories and routing rules | Automatic execution of sensitive business decisions |
| TF-IDF and classical ML baseline | Training a large language model from scratch |
| Advanced pretrained NLP model comparison | OCR for scanned images/PDFs unless time permits |
| Evaluation, error analysis, and MLflow tracking | Production-grade authentication and enterprise security |
| Local inference demonstration | Azure ML deployment and upload interface (optional extension) |

## 1.5 Assumptions and Constraints

The initial version receives extracted text. PDF/image text extraction can be added as an extension.

The team will use public, synthetic, or appropriately authorized data and will avoid exposing confidential personal information.

The category list and routing map will be agreed upon before model evaluation.

The proposed schedule is a 12-week plan and can be adjusted to match the official DEPI deadline and team availability.

The advanced model will be selected based on measured performance, compute requirements, and explainability—not complexity alone.

# 2. Project Plan, Timeline, Milestones & Deliverables

The following schedule uses a 12-week implementation window. Weeks are relative to the project start date; the team should replace them with calendar dates once the official deadline is confirmed.

## 2.1 Gantt Chart

| Work Package | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Requirements & category design | ■ | ■ |  |  |  |  |  |  |  |  |  |  |
| 2. Dataset collection / labeling | ■ | ■ | ■ | ■ |  |  |  |  |  |  |  |  |
| 3. EDA & text preprocessing |  |  | ■ | ■ | ■ |  |  |  |  |  |  |  |
| 4. TF-IDF baseline & classical ML |  |  |  | ■ | ■ | ■ |  |  |  |  |  |  |
| 5. Evaluation & error analysis |  |  |  |  |  | ■ | ■ | ■ |  |  |  |  |
| 6. Advanced NLP model |  |  |  |  |  |  | ■ | ■ | ■ |  |  |  |
| 7. MLflow experiment tracking |  |  |  |  | ■ | ■ | ■ | ■ | ■ | ■ |  |  |
| 8. Model packaging & inference demo |  |  |  |  |  |  |  |  | ■ | ■ | ■ |  |
| 9. Documentation & final presentation |  |  |  |  |  |  |  |  |  | ■ | ■ | ■ |
| 10. Optional Azure ML deployment / UI |  |  |  |  |  |  |  |  |  |  | ■ | ■ |

Legend: blue = planned core work; orange = optional extension.

## 2.2 Milestones and Acceptance Criteria

| Milestone | Target | Acceptance Criteria |
| --- | --- | --- |
| M1 – Requirements approved | End of Week 2 | Categories, target users, routing map, and success criteria documented. |
| M2 – Dataset ready | End of Week 4 | Labeled dataset reviewed; class distribution and data limitations recorded. |
| M3 – Baseline completed | End of Week 6 | Preprocessing and TF-IDF/classical ML results reproducible. |
| M4 – Model comparison completed | End of Week 9 | Advanced NLP model compared using the same evaluation split and metrics. |
| M5 – Tracking and error analysis ready | End of Week 10 | Key experiments logged in MLflow; representative errors reviewed. |
| M6 – Final inference demo | End of Week 11 | A sample text can be submitted and returns a predicted category, confidence score where supported, and routing recommendation. |
| M7 – Final handover | End of Week 12 | Code, report, model artifacts, setup instructions, and presentation are organized and reviewed. |

## 2.3 Main Deliverables

| ID | Deliverable | Evidence / Format |
| --- | --- | --- |
| D1 | Project proposal and category/routing definition | Approved document |
| D2 | Labeled dataset and data dictionary | CSV/JSON files plus data description |
| D3 | Text preprocessing pipeline | Reusable code and setup instructions |
| D4 | TF-IDF baseline and classical ML model | Notebook/scripts and saved metrics |
| D5 | Advanced NLP model | Hugging Face-based model and comparison results |
| D6 | Evaluation report | Precision, recall, F1-score, confusion matrix |
| D7 | Error analysis | Examples of misclassified texts and proposed improvements |
| D8 | MLflow experiment tracking | Experiment runs, parameters, metrics, and model versions |
| D9 | Inference demonstration | Runnable demo/API or command-line example |
| D10 | Technical architecture and final presentation | Architecture diagram, README, report, slides |
| D11 (Optional) | Azure ML deployment and document-upload interface | Endpoint and simple UI demonstration |

## 2.4 Resource Allocation

People: project coordinator, data lead, ML baseline lead, advanced NLP lead, evaluation/MLflow lead, and integration/documentation support. One person may cover more than one role.

Data: public or synthetic document text with labels; maintain a data dictionary and record the source and usage restrictions.

Software: Python, pandas, scikit-learn, Hugging Face Transformers, PyTorch or TensorFlow (choose one framework where possible), MLflow, Git/GitHub, and a notebook environment.

Compute: CPU is sufficient for the baseline; a GPU or hosted notebook may be useful for fine-tuning a transformer. Use a smaller pretrained model if compute is limited.

Collaboration: GitHub issues or project board, pull requests, weekly review, and a shared README for setup and reproducibility.

# 3. Task Assignment & Roles

Assign one owner to each workstream and a reviewer for important deliverables. The names below are role placeholders; replace them with actual team members after confirming availability and skills.

| Role | Responsibilities | Primary Output |
| --- | --- | --- |
| Project Manager / Team Coordinator | Maintain timeline, meeting notes, task board, scope, and risk log; coordinate reviews; track milestones and blockers. | Project plan, status updates, final coordination |
| Data Collection & Labeling Lead | Define categories, gather permitted text data, prepare labeling guidelines, check label consistency, and document class imbalance. | Labeled dataset, data dictionary, data-quality summary |
| EDA & Preprocessing Lead | Inspect class distribution and text quality; handle missing/duplicate text; implement train/validation/test split and preprocessing without data leakage. | EDA summary, reusable preprocessing pipeline |
| Baseline ML Lead | Build TF-IDF features and compare suitable classical classifiers; tune using validation/cross-validation as appropriate. | Baseline model, parameters, reproducible results |
| Advanced NLP Lead | Select a suitable pretrained Hugging Face model; prepare tokenization and fine-tuning/evaluation workflow; document compute constraints. | Advanced model, training/evaluation scripts |
| Evaluation & Error Analysis Lead | Create a consistent evaluation protocol; report per-class precision, recall, F1, confusion matrix, and inspect misclassified examples. | Evaluation report, error analysis, improvement ideas |
| MLOps / MLflow Lead | Log experiments, parameters, metrics, and artifacts; keep runs comparable; package the chosen model for inference. | MLflow tracking, model artifact, inference package |
| Integration & Demo Lead | Connect model inference to routing rules; implement a simple CLI/API or demo; handle optional UI/Azure ML if time allows. | End-to-end demo, technical architecture |
| Documentation & Presentation Lead | Maintain README, setup instructions, diagrams, report formatting, slide deck, and final demo script. | Documentation, architecture diagram, presentation |

## 3.1 Team Working Rules

Every task must have an owner, due date, and a clear definition of done.

Commit code to feature branches and use pull requests for review before merging into the main branch.

Do not commit datasets containing private or sensitive information, credentials, or large model files without an approved storage plan.

Use a fixed random seed and keep a record of data splits and model configurations for reproducibility.

Hold a short weekly review to compare progress against the Gantt chart and update risks and blockers.

# 4. Risk Assessment & Mitigation Plan

| Risk | Impact / Likelihood | Mitigation | Owner |
| --- | --- | --- | --- |
| Insufficient or low-quality labeled data | High | Use public/synthetic data where permitted; define labeling rules; review a sample with multiple annotators; record limitations. | Data Lead |
| Class imbalance | High | Report per-class metrics; use class weights or training-only resampling where appropriate; avoid resampling validation/test data. | Data + ML Leads |
| Data leakage between train and test | High | Split data before fitting vectorizers or resampling; use pipelines; keep test data untouched until final evaluation. | ML Lead |
| Transformer training exceeds available compute/time | Medium–High | Start with a small pretrained model; use a hosted GPU if available; freeze layers or use parameter-efficient fine-tuning; keep baseline as fallback. | Advanced NLP Lead |
| Model performs poorly on some categories | Medium–High | Inspect confusion matrix and misclassified examples; improve labels/data; compare models and use a human review path for uncertain predictions. | Evaluation Lead |
| Scope creep / optional features delay core work | High | Prioritize required deliverables; treat Azure ML and upload UI as optional and start only after the core demo works. | Project Manager |
| Integration issues between notebooks and scripts | Medium | Agree on input/output formats early; create a shared interface; test integration weekly; document environment versions. | Integration Lead |
| Environment or dependency conflicts | Medium | Use a requirements file or environment configuration; pin key versions; test setup from a clean environment. | MLOps Lead |
| Privacy or licensing concerns | High | Check dataset licenses and terms; remove sensitive information; use only authorized data; document source and limitations. | Data Lead |
| Missed deadlines or uneven workload | Medium | Break work into weekly tasks; monitor blockers; cross-train team members; reassign tasks when needed. | Project Manager |

## 4.1 Risk Monitoring

Review the risk register weekly. Mark each risk as Open, Monitoring, or Resolved, and record the owner and next action. Escalate any high-impact issue that threatens a milestone within the same weekly review.

# 5. Key Performance Indicators (KPIs)

The targets below are proposed project targets, not measured results. Final targets should be confirmed after the dataset and class distribution are understood. For classification, macro-F1 and per-class recall are more informative than accuracy alone.

| KPI | What It Measures | Proposed Target | Measurement Method |
| --- | --- | --- | --- |
| Macro-F1 score | Primary model-quality metric across categories | Target ≥ 0.80, subject to dataset difficulty | Held-out test set; final model evaluation |
| Per-class recall | Checks whether each category is being identified | Target ≥ 0.70 for each important class, where feasible | Classification report |
| Weighted F1-score | Summarizes performance while reflecting class support | Target ≥ 0.80, subject to baseline | Classification report |
| Inference response time | Time to classify one text after model loading | Baseline target ≤ 2 seconds per document on agreed hardware | Measure across at least 100 representative inputs; report median and p95 |
| Routing recommendation validity | Share of predictions mapped to a valid predefined department | 100% of predictions must map to a defined route or an explicit review queue | Automated routing-rule tests |
| Experiment reproducibility | Ability to trace results to data, parameters, and code | All final comparison runs logged in MLflow with key parameters and metrics | MLflow experiment audit |
| Error analysis coverage | Whether major failure patterns are reviewed | Review at least 30 errors or all errors if fewer are available | Error-analysis log |
| Demo reliability | Whether the end-to-end demonstration runs consistently | At least 95% successful requests during a controlled 100-request test | Demo/API test log; define hardware and input limits |
| Milestone completion | Delivery against the agreed project schedule | At least 90% of planned milestones completed on time | Weekly project board review |
| Documentation completeness | Whether another team member can run the project | README, environment setup, data notes, evaluation report, and inference instructions completed | Final handover checklist |

## 5.1 KPI Reporting Cadence

Weekly: timeline progress, blockers, risk status, and milestone completion.

At each model milestone: macro-F1, weighted F1, per-class precision/recall, confusion matrix, and inference latency.

Before final handover: repeat final evaluation on the untouched test set and record the selected model version and its limitations.

# 6. High-Level Technical Workflow

| Stage | Description |
| --- | --- |
| 1. Input | Receive document text from a sample dataset, command-line demo, API, or optional upload interface. |
| 2. Preprocessing | Normalize text consistently and handle empty or invalid inputs. Fit data-dependent transformations only on training data. |
| 3. Feature / Tokenization | Baseline: TF-IDF vectorization. Advanced: tokenizer associated with a pretrained Hugging Face model. |
| 4. Classification | Predict one of the predefined document categories using the selected model. |
| 5. Routing | Map the predicted category to a predefined department; route low-confidence or unsupported cases to manual review. |
| 6. Evaluation & Tracking | Record metrics, parameters, artifacts, and error-analysis findings; use MLflow to compare experiments. |
| 7. Inference Package | Expose a repeatable prediction function or simple endpoint for the final demonstration. |
| 8. Optional Deployment | Deploy to Azure ML and connect a basic upload interface if the core deliverables are complete. |

# 7. Definition of Done

The dataset source, label definitions, and limitations are documented.

The preprocessing and model workflow can be rerun using documented instructions.

Baseline and advanced approaches are evaluated using the same held-out test set.

The final report includes precision, recall, F1-score, confusion matrix, and error analysis.

MLflow contains the final comparison runs and their key parameters, metrics, and artifacts.

The inference demonstration returns a category and valid routing recommendation, with a manual-review fallback where appropriate.

Code, requirements/environment information, README, architecture, and presentation are ready for handover.

Any optional feature is clearly marked as completed or not completed; it is not presented as a core deliverable if unfinished.

# 8. Conclusion

This plan provides a structured path from requirements and dataset preparation to model comparison, evaluation, experiment tracking, and a working inference demonstration. The project will prioritize reliable evaluation and a reproducible baseline before investing in the advanced NLP model or optional cloud deployment. This approach helps the team deliver a useful, measurable result within the proposed schedule while keeping risks and responsibilities visible.

Planning note: Replace role placeholders with team members' names and update the relative week numbers to match the official DEPI schedule.